# Risk Management

| Risk ID | Risk Area | Impact | Likelihood | Priority (Impact * Likelihood) | Status (Open or Complete) |
| --- | --- | --- | --- | --- | --- |
| 1 | No specific experience with ASP.NET | 7 | 4 | 28 | Open |
| 2 | No specific experience with ADO.NET | 9 | 4 | 36 | Open |
| 3 | No specific experience with .NET Frame Work Web services | 8 | 1 | 8 | Open |
| 4 | No specific programming experience with C# or .NET | 10 | 1 | 10 | Complete |
| 5 | No specific experience programming with using a web service to interface an MS SQL 2000 database | 9 | 2 | 18 | Open |
| 6 | No specific programming experience at all | 10 | 0 | 0 | Complete |
| 7 | No specific XML data experience | 8 | 1 | 8 | Complete |
| 8 | No specific XML schema experience | 7 | 1 | 7 | Complete |
| 9 | No specific SQL database experience | 10 | 0 | 0 | Complete |
| 10 | Unexpected hardware of software purchase required with no funds available | 6 | 0 | 0 | Open |
| 11 | Catastrophic Hardware failure | 10 | 3 | 30 | Open |
| 12 | Catastrophic Software failure | 10 | 3 | 30 | Open |

### Mitigation Plans

| Preventive Action(s) | Contingent Action(s) | Trigger(s) |
| --- | --- | --- |
| Risk #1 Is being worked on diligently as we speak by reading and researching a book called “Essential ASP.NET with Examples in C#.” | Use Java Script in the absolute worst case scenario. | Spending any more than just one day trying to do the prototype for this will be a great indicator. |
| Risk #2 Is being worked on diligently as we speak by reading and researching another book called “Pragmatic ADO.NET Data Access for the Internet World.” | At present I don’t have a viable back plan for this since no other DBMS data access layer that I know of or have experience with would knowingly work flawlessly with this project. I did receive a “Deklarit” License for .NET not long ago for another DBMS. but haven’t looked into it yet. | When comes time to start coding the data base schema that I create with knowingly no knowledge of how to. |
| Risk #3 Complete entire course sequence for .NET web services. | Conduct prioritized emergency research and problem resolution steps. | For Risk #1 the trigger is spending more than 4 working days on a web-service-related problem. |
| Risk #4 is already mitigated with evidence to show for it. |  |  |
| Complete the summer session web services class | Conduct prioritized emergency research and problem resolution steps. | For Risk #3 the trigger is spending more than 4 working days on a web-service-related problem. |
| Risk #6 is already mitigated with evidence to show for it. |  |  |
| Complete the summer session web services class | Conduct prioritized emergency research and problem resolution steps. | For Risk #5 the trigger is spending more than 4 working days on a web-service-related problem. |
| Complete the summer session web services class | Conduct prioritized emergency research and problem resolution steps. | For Risk #6 the trigger is spending more than 4 working days on a web-service-related problem. |
| Risk #10 is already mitigated with evidence to show for it. |  |  |
| Keep hardware and software in good working order. | Draw on available credit line to fulfill the current hardware of software need. | For Risk #8 the trigger is an unexpected hardware or software failure. |
| Keep hardware in good working order | Draw on available credit line to fulfill the current hardware need. | For Risk #9 the trigger is an unexpected hardware failure. |
| Keep software in good working order | Draw on available credit line to fulfill the current software need. | For Risk #9 the trigger is an unexpected software failure. |